Customer Engagement

* Client were happy with stories add for Sprint 3.
* They were pleased with the work that was done, but not to happy about that the sprint was not fullfiled.
  + After explaining the client that one developer from our team had not participated to any meetings, nor done any work for the first release.
  + His task for sprint one was to create the database, and when that was not done in this sprint it had to be done in sprint two. That stole a lot of time for that sprint.
* Client approved acceptance criterias for stories in sprint 3
* See ‘Release and Sprint Plans’ document in the ‘Documents’ folder in the git repo or checkout this [link](https://drive.google.com/drive/folders/0B73Ko6FGNNdzTXBSNjMxWVF0T2M?usp=sharing).
* Test can be found in the same link and in the same folder in the repo.